Here’s a detailed summary of the agreements and partnerships related to Perrinville Creek restoration:

1. City of Edmonds Commitment

Type: Grant-support agreement (not a formal MOU)

Date: September 2024

Details: Mayor Mike Rosen signed an agreement pledging Edmonds’ support for a Federal Highway Administration Aquatic Organism Passage Program grant application.

Purpose: To restore fish passage, reduce flooding, and improve habitat on lower Perrinville Creek.

Partners: Tulalip Tribes, BNSF Railway, Washington Department of Fish and Wildlife, Snohomish County, and local landowners.

2. Tulalip Tribes’ Federal Grant Applications

Grant 1:

Agency: U.S. Department of Transportation (USDOT)

Amount: $37 million

Scope: Multiple fish passage projects, including Perrinville Creek.

Grant 2:

Agency: Federal Highway Administration (FHWA)

Amount: $30 million

Scope: Culvert removal, habitat restoration, and infrastructure upgrades.

3. Planned Restoration Actions

Replace Talbot Road culvert with a fish-passable structure.

Remove high-flow diversion basins that currently alter stream flow.

Construct a bridge or exposed culvert under BNSF tracks to restore a natural creek mouth.

Reconnect 150 meters of lower Perrinville Creek to Puget Sound for salmon migration.

4. Project Goals

Ecological: Restore salmon habitat and improve aquatic connectivity.

Infrastructure: Reduce flooding risks in adjacent neighborhoods.

Community: Enhance resilience and environmental stewardship.

5. Current Status

No standalone Memorandum of Understanding (MOU) has been published.

Collaboration is formalized through grant-support agreements and interagency coordination, not a single binding MOU.